## Slide 2
2nd Review Meeting, Brussels, 8 October 2018
WP3: Online S3 Platform creation
WP4: Tools, apps and e-services
Nicos Komninos, URENIO Research, Aristotle University of Thessaloniki
Mona Roman, Aalto University

## Slide 3
Contents
Conclusions
WP 4: Tools, apps and e-services
  D4.1. Specifications of applications and tools – First version
  D4.2. Applications and tools second version
WP 3: Online S3 Platform creation
  D3.1. Platform design and prototype
  D3.2. Platform, application and tools
  D3.3. Online S3 platform, applications and tools – Final version

## Slide 4
WP 4: Tools, apps and e-services
  D4.1. Specifications of applications and tools – First version
  D4.2. Applications and tools second version
Process in W4 |  |  | iv. Development of V2
 |  | iii. Getting assessments | 
 | ii. Development of V1 |  | 
i.Design of applications |  |  | 

## Slide 5
i. DESIGN OF APPLICATIONS: Design guide, common functional and aesthetics features

## Slide 6
AALTO (6) | 1.1, 1.2, 1.3, 3.2, 3.3, 6.4 | INTELSPACE (8) | 2.1, 2.4, 4.1, 5.1, 5.3, 5.4, 6.1, 6.2
AUTH (8) | 2.2, 2.3, 2.5, 2.6, 4.2, 4.3, 5.2, 6.5 | IIL (7) | 1.4, 2.7, 3.1, 5.5, 5.6, 5.7, 6.3
ii. DEVELOPMENT OF 29 APPLICATIONS V1

## Slide 7
PHASE 1: GOVERNANCE
1.4 Stakeholder engagement

## Slide 8
PHASE 2: ANALYSIS OF CONTEXT

## Slide 9
PHASE 3: STRATEGY FORMULATION

## Slide 10
PHASE 4: PRIORITY SETTING

## Slide 11
PHASE 5: POLICY MIX

## Slide 12
PHASE 6: MONITORING & EVALUATION

## Slide 13
ii. DEVELOPMENT OF 29 APPLICATIONS V1 – The logic of interoperability

## Slide 14
iii. GATHERING OF COMMENTS FOR IMPROVEMENT
FORUM ON THE PLATFORM:
31 topics, 152 comments for change were addressed

## Slide 15
FROM THE PILOTS:
602 RECOMMENDATION FOR IMPROVEMENT

## Slide 16
iv. DEVELOPMENT OF 28 APPLICATIONS V2 and 4 ROADMAPS
September 2017-April 2018 |  |  | Final version 28 applications
 |  | Recommendations from testing phase 2 | 
 | Recommendations from testing phase 1 |  | 
Self assessment |  |  | 

## Slide 17
FOUR ROADMAPS

## Slide 18
The use of all the 28 applications during a decision-making process is not the main target of this platform.
The Online-S3 Platform present a wide selection of methodologies to policy-makers, so they can select the ones that they want to use
The Mini-S3 roadmap includes only a short list of the most essential methodologies and tools that could be used during a RIS3 design process.
Roadmap: Mini S3

## Slide 19
Roadmap: Vertical
A five stage process for designing innovative investment projects per niche industry market, such as:
Mapping sectoral and regional strengths
Identification of actors per sector of interest
Actors engagement
Collaborative project design
Monitoring and assess

## Slide 20
Roadmap: EDP
The EDP workflow provided here contains applications and guides to conduct the EDP process.
It is divided into three sections;
Knowledge Production,
Stakeholder Engagement and
Knowledge Sharing and Collaborative Decision Making.

## Slide 21
Roadmap: Specialisation
A conceptual framework for specialisation analysis and accompanying methods for conducting it are presented.
Moreover, it is shown how specialisation analysis could be done by a selection of 10 Online S3 applications.

## Slide 22
WP 3: Online S3 Platform creation
  D3.1. Platform design and prototype
  D3.2. Platform, applications and tools
  D3.3. Online S3 platform, applications and tools – Final version
Process in WP3 |  |  | iv. Development of V2
 |  | iii. Getting assessments | 
 | ii. Development of V1 |  | 
i.Design of platform |  |  | 

## Slide 23
A Platform for Smart Specialisation Policy Design
H2020 project

## Slide 24
Main functions: Guide, Toolbox, Forum

## Slide 25
Three ways to access tools – Toolbox, Roadmaps, Process Guide

## Slide 26
Collecting feedback for improvement
August 2017
Through questionnaire for technical partners (Intelspace, Urenio and IIL) regarding the content, styling, usability and the technical aspects of first version of ONLINE S3 platform
September-January 2017
Through ONLINE-S3 platform Forum section (open for everyone)
November 2017
Through freely formulated document from ONLINE S3 pilots (Galicia, Northern Netherlands, Scotland and Central Macedonia)
December 2017 – March 2018
Through stakeholder questionnaire filled by the pilot stakeholders in workshops etc. during the testing period
In addition,
Feedback gathered from JRC through meetings in December 2016, June 2017, February 2018 and from 18 Finnish regional councils through two rounds of interviews in September 2016 and August-October 2017.

## Slide 27
Using the feedback
Fixing the issues one by one (over 100 requests received for platform improvements)
IIL performed the language check for the platform in November 2017

## Slide 28
Conclusions

## Slide 29
OBJECTIVES To create, adapt, and integrate the online tools and services, which will enable the implementation of the 18 different methodologies of the RIS3 guide. To improve the online tools and services based on the feedback from the users. | Realised
Task 3.1: The task includes the design of the applications that will provide the 18 services which correspond to the RIS3 guide for the development of Smart Specialisation Strategies as well as the adaptation and customisation of existing tools and services where appropriate. | 28 services and 4 roadmaps were designed and developed
Task 3.2: The development process will be supported by a series of quality assurance procedures, such as (1) Corrective and Preventive Actions; (2) Internal Quality Audit; (3) Detection and handling of non-conformities to specs; (4) Satisfaction of stakeholders and users; (5) Management of complaints; (6) Each application and tool will be accompanied with documentation and tutorial(s) | 152 internal recommendations for improvement were addressed
Task 4.3: Second cycle of design and development based on conclusions from the pilots | >600 recommendations from the pilots were addressed
Meeting the objectives and tasks of WP4

## Slide 30
OBJECTIVE The aim of the WP3 is to develop the project’s platform which will integrate methodologies, tools and applications in order to provide the envisaged online services. | Realised
Task 3.1: Platform Design Definition of architecture and the specification of the implemented functions and features | Development of a single point of access for RIS3 knowledge-based policy advice in the EU.
Task 3.2: Development of the Platform Construction of the software by custom components on top of off-the-shelf open source solutions | Taking care of security and privacy issues, and offering potential for scalable, reusable and sustainable results. Providing a Forum for inter-regional discussion between various stakeholders
Task 3.3: Interoperability and interconnection between the platform and the tools Bringing together and connecting the different developed tools and apps of WP4 | Providing easy-to-understand guidance on RIS3 and its development process (six phases) Offering RIS3 roadmaps that allow different types of self-interest agents to perform effective knowledge-based decision making at different stages of the RIS3 strategy
Meeting the objectives and tasks of WP3

## Slide 31
Thank you for your attention
http://www.onlines3.eu